**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 16 June 2025 |
| Team ID | LTVIP2025TMID49051 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Harshitha |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Harshitha |
| Sprint-2 | |  | | --- | | Registration |  |  | | --- | |  | | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Harshitha |
| Sprint-2 | |  | | --- | | Registration |  |  | | --- | |  | | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Harshitha |
| Sprint-3 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Harshitha |
| Sprint-3 | Dashboard | USN-6 | As a user, I can view a list of heritage sites by region and country. | 3 | High | Harshitha |
| Sprint-4 | Search & Filter | USN-7 | As a user, I can filter sites by country, type, or year. | 5 | Medium | Harshitha |
| Sprint-4 | Map View | USN-8 | As a user, I can view heritage sites on an interactive map. | 5 | High | Harshitha |
| Sprint-4 | Admin Pane | USN-9 | As an admin, I can add/edit/remove heritage site info. | 5 | High | Harshitha |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 May 2025 | 31 may 2025 | 20 | 31 May 2025 |
| Sprint-2 | 18 | 6 Days | 02 Jun 2025 | 07 Jun 2025 | 17 | 07 Jun 2025 |
| Sprint-3 | 22 | 6 Days | 09 Jun 2025 | 14 Jun 2025 | 20 | 14 Jun 2025 |
| Sprint-4 | 20 | 6 Days | 16 Jun 2025 | 21 Jun 2025 | 18 | 21 Jun 2025 |
| Sprint-5 | 18 | 4 Days | 23 Jun 2025 | 26 Jun 2025 | 15 | 26 Jun 2025 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Average Velocity=53.33+2.83+3.33+3.00+3.75​=516.24​=3.25 story points/day

**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**https://www.atlassian.com/agile/project-management**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.com/agile/tutorials/epics**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprints**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/project-management/estimation**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)